WisdomIT

Solution Proposal & Functional Design

# Technician Time Management Module

A new module for the YES ERP — Time Booking, Labour Costing & Service Efficiency

| Prepared by | WisdomIT |
| --- | --- |
| Prepared for | Yellow Equipment Services LLC |
| Platform | ASP.NET 4.8 Web Forms (front-end) · Oracle Database (back-end) |
| Integrates with | Existing YES ERP — Job Order, Employee, Customer, Supplier, Purchase, Sales |
| Document type | Solution overview, screens & masters, phasing |
| Version / Date | v2.0 · June 2026 |

## 1. Executive Summary

The existing YES ERP captures the material and financial side of every job — Purchase, GRN, Material Issues, Expenses and Sales Invoice all post against a single Job Code. What it does not yet capture is technician time (labour). As a result, job cost is understated, service efficiency cannot be measured, and true job profitability cannot be calculated.

WisdomIT proposes a Technician Time Management Module that plugs into the existing ERP. It adds one new transaction — Time Booking Posting — plus the supporting masters needed to value that time. Because every time booking carries the same Job Code, labour joins material, expense and revenue in the job picture, exactly the way the other documents already do. Labour is posted to Finance using the Job Code (FITD_TA_CODE1) and the Technician Code (FITD_TA_CODE2).

The module delivers: accurate labour cost on each job; automatic Normal/Overtime classification; Industry & Location-based labour rates; and efficiency, productivity and performance reporting against the manufacturer "standard hours" and the 192-hour monthly benchmark. Delivery is staged into Phase 1 (this proposal) and Phase 2 (future billing).

## 2. Background — Current System

The ERP already records, against each Job Code:

| Existing area | What it captures | Effect on job |
| --- | --- | --- |
| Purchase Order / GRN | Materials & bought-out items received for the job | Material cost |
| Material Issue | Stock items consumed on the job | Material cost |
| Expenses | Other costs booked to the job | Other cost |
| Sales Invoice | Amount billed to the customer | Revenue |
| Technician Time | Not captured today — the gap | Labour cost (missing) |

The Job Order header already holds Job No (Job Code), Model, Task Number, Job Location and the technician (Employee number & name) — a solid foundation the new module builds upon.

## 3. Requirement Understanding & Scope

Based on the requirement document, the work is staged into two phases. Phase 1 combines parts A and B and is delivered together.

### Phase 1 — Time Booking, Costing & Performance This proposal

1A · Time Booking & Posting

- Capture technician time bookings against the Job, and generate efficiency & productivity reports by Technician, Location, Work Type and Industry.

- New fields: Work (Job) Type including "Non-Chargeable" (treated as expense using the COGS / cost rate); Transaction Start Date-Time and End Date-Time; Elapse Time (calculated); Time Type (calculated — before/after duty timings and weekends = Overtime, else Normal).

- Industry Code mapped from the Customer (by Customer number); interim mapping provided via file.

- Labour Rate applied by Industry and Location; interim rates provided via monthly dump file.

1B · Performance Dashboard & Standard Hours

- Technician Performance Dashboard for Service Operations and Executive KPIs.

- Record Standard Hours required for the job based on stages (segment list provided).

### Phase 2 — Billing on new platform Future

- Today service is charged as fixed price for labour repair. In future: both Fixed Price and Time & Material for booked hours on the job.

## 4. Gap Analysis (As-Is vs To-Be)

| Area | As-Is (today) | To-Be (with module) |
| --- | --- | --- |
| Technician time | Not recorded against jobs | Booked per technician, per job, with start/end date-time |
| Normal vs Overtime | No classification | Auto-classified from duty timings & weekend calendar |
| Labour cost | Absent from job cost | Net hours × Industry/Location rate, posted to the job |
| Industry rate | Not linked to labour | Auto from Customer → Industry, drives rate selection |
| Finance posting | No labour analysis | Posted by Job Code (FITD_TA_CODE1) + Technician Code (FITD_TA_CODE2) |
| Efficiency | Not measurable | Actual vs Standard ("cheat-sheet") hours & 192-hr benchmark |
| WIP | Labour WIP invisible | Unbilled labour visible via Job Status (In Progress) |
| Job profitability | Understated (no labour) | Complete once labour is included (full P&L in Phase 2) |

## 5. Proposed Solution — Overview

A self-contained module that sits alongside the existing ERP and reuses its masters. The design principle is simple: the Job Code is the common key. Time bookings stamp the Job Code just like GRN, Issues and Expenses do, so they roll up together automatically.

GRN + Material Issue + Expense + Technician Time (NEW) = Job Cost
Job Cost  vs  Sales Invoice (Revenue) = Job Profitability

No change is required to how material or expenses are entered. The module only adds the missing labour input and the reporting that becomes possible once labour exists.

## 6. Solution Architecture

| Front-end | ASP.NET 4.8 Web Forms (.aspx), styled to match the current YES ERP theme; server-side validation; same authentication / role model. |
| --- | --- |
| Back-end | Oracle Database — new TM_* tables, views and PL/SQL packages for calculation & posting; foreign keys to existing Job, Employee and Customer tables. |
| Business logic | Elapse / Net-hours / Time-Type / Rate / Cost computed in PL/SQL (and re-validated in the app layer) so results are consistent across UI and reports. |
| Finance posting | Labour cost is posted against the Job using Job Code in FITD_TA_CODE1 and Technician Code in FITD_TA_CODE2 — no additional cost-center mapping required. |
| Integration | Reads existing Job Order, Employee, Customer and Supplier masters; writes labour cost to the job. |
| Interim data | Import screens for the monthly Customer→Industry mapping file and the Labour Rate dump file until these are maintained natively. |
| Reporting | Server-rendered grids + export; KPI dashboard summarising bookings (the "pivot-table" diagnostic view). |

### Indicative Oracle tables

| Table | Purpose |
| --- | --- |
| TM_WORK_TYPE | Work / Labour types (chargeable, warranty, non-chargeable) |
| TM_INDUSTRY | Industry master (used for rate selection) |
| TM_CUST_INDUSTRY_MAP | Customer → Industry mapping (with effective dates) |
| TM_LABOUR_RATE | Rate by Location × Industry × Time Type (cost & charge) |
| TM_DUTY_TIMING / TM_CALENDAR | Duty hours, weekends, holidays, benchmarks |
| TM_JOB_STAGE_STD | Job segments & standard "cheat-sheet" hours |
| TM_TIME_SHEET / TM_TIME_LINE | Time Booking header & detail lines (the transaction) |

## 7. Screens & Masters

The module comprises six masters, one transaction and two reporting screens, all delivered in Phase 1. HTML mock-ups of every screen accompany this document.

| # | Screen | Type | Phase |
| --- | --- | --- | --- |
| 1 | Work / Labour Type Master | Master | 1 |
| 2 | Industry Master | Master | 1 |
| 3 | Customer → Industry Mapping (+ import) | Master | 1 |
| 4 | Labour Rate Master (+ monthly import) | Master | 1 |
| 5 | Duty Timing & Working Calendar | Master | 1 |
| 6 | Job Stage & Standard Hours | Master | 1 |
| 7 | Time Booking Posting | Transaction | 1 |
| 8 | Technician Efficiency & Productivity Report | Report | 1 |
| 9 | Performance Dashboard & Executive KPI | Dashboard | 1 |

### 7.1 Work / Labour Type Master

Defines how booked time behaves financially.

| Field | Notes |
| --- | --- |
| Work Type Code / Name | Auto code; e.g. Repair-Revenue, Warranty, Non-Chargeable-Training |
| Category | Chargeable (Revenue) / Non-Chargeable (Expense) / Warranty |
| Cost Treatment | Expense → uses COGS (Cost Rate); Revenue → uses Charge Rate |
| Non-Chargeable Sub-Type | Training, Redo/Rework, Housekeeping, Idle/Loss, Travel |
| Benchmark % | e.g. Training 4% / 80 hrs; Redo 1% / 22 hrs |

### 7.2 Industry Master

| Field | Notes |
| --- | --- |
| Industry Code | OG (Oil & Gas), GC (General Construction), … |
| Industry Name | Description |
| Status | Active / Inactive |

The Industry Master is used only to select the correct labour rate. Finance analysis is carried by the time-booking posting itself (Job Code + Technician Code), so no cost-center mapping is held here.

### 7.3 Customer → Industry Mapping

| Field | Notes |
| --- | --- |
| Customer / Customer No | Lookup to existing Customer master |
| Industry Code | Auto-applied to jobs of this customer |
| Default Location, Effective From | Field / Workshop / Service; effective dating |
| Import | Interim monthly mapping/dump-file upload with validation |

### 7.4 Labour Rate Master

| Field | Notes |
| --- | --- |
| Location × Industry × Time Type | Key that selects the rate (e.g. Field/OG/Normal). The same rate applies to all technicians. |
| Charge Rate / Cost Rate | Billable rate & COGS rate; per requirement: Field $15, Workshop $12 |
| OT Multiplier | Applied to overtime hours |
| Effective From / To | Rate history; monthly import supported |

### 7.5 Duty Timing & Working Calendar

| Field | Notes |
| --- | --- |
| Duty Start / End, Lunch Break | Drives Net hours & Normal/Overtime split |
| Weekend / Holiday Calendar | Time on weekends/holidays = Overtime |
| Available-hours benchmark | Total 3,211 − Allowed 788 = Available 2,232 hrs; ÷11 = 192 hr/month; daily target 8.3–8.5 |

### 7.6 Job Stage & Standard Hours

| Field | Notes |
| --- | --- |
| Model / Task | e.g. Allison 4000 — Major Overhaul |
| Stages | Disassembly (16h), Cleaning (7h), Assembly, Testing — total = cheat-sheet standard (e.g. 50h) |
| Skill Level | Lead Hand vs Assistant — skill allocation per stage (reporting only, does not change rate) |

### 7.7 Time Booking Posting Core transaction

| Section | Fields |
| --- | --- |
| Header | Time Sheet No (auto), Posting Date, Job No/Work Order (→ auto Model, Customer, Industry, Location), Work Type, Job Status (WIP) |
| Detail lines | Technician, Skill, Stage, Start & End Date-Time, Lunch, Elapse, Net Hrs, Time Type, Rate, Labour Cost |
| Footer | Total Net Hours, Normal/Overtime split, Total Labour Cost |
| Posting | Labour cost posted to the Job — Job Code → FITD_TA_CODE1, Technician Code → FITD_TA_CODE2 |

### 7.8 / 7.9 Reports & Dashboard

- Efficiency & Productivity Report: booked vs 192-hr benchmark, chargeable / non-chargeable / overtime / loss hours, efficiency vs standard, utilisation per technician.

- Performance Dashboard & KPI: utilisation, efficiency, chargeable ratio, overtime %, segment performance (Field/Workshop × OG/GC) and WIP (unbilled labour) — the executive "pivot-table" view.

## 8. Business / Calculation Logic

| Item | Formula / Rule |
| --- | --- |
| Elapse Time | End Date-Time − Start Date-Time |
| Net Labour Hours | Elapse − Lunch Break |
| Time Type | Overtime if before/after duty timings or weekend/holiday; otherwise Normal |
| Rate | Labour Rate Master by Location × Industry × Time Type (OT × multiplier); same for all technicians |
| Labour Cost | Net Hours × Rate (Cost Rate for non-chargeable, Charge Rate for billable) |
| Labour Efficiency | Standard Hours ÷ Actual Hours (>100% = ahead of cheat-sheet) |
| Utilisation | Booked Hours ÷ 192-hr monthly benchmark |
| Loss / Idle Time | Recorded against management to surface allocation gaps (not technician penalty) |

## 9. Phasing & Deliverables

| Phase | Deliverables | Outcome |
| --- | --- | --- |
| Phase 1 (1A + 1B together) | Masters 1–6, Time Booking transaction, Efficiency & Productivity report, Performance Dashboard & Executive KPI, Standard Hours, import utilities | Labour captured, valued & costed to jobs; productivity, efficiency & performance visible |
| Phase 2 | Fixed-Price & Time-&-Material billing (new platform) | Labour converts to invoiced revenue → full Job P&L |

## 10. Assumptions & Dependencies

- Customer→Industry mapping and monthly Labour Rate values are supplied by the client (file-based) until maintained in the masters.

- Existing Employee master provides technician number, name and (where available) skill level.

- Duty timings, weekend rule, holiday calendar and the available-hours benchmarks are confirmed during Phase 1 setup.

- Standard-hours "cheat sheets" (per model/stage) are provided by the client.

- Finance posting uses Job Code (FITD_TA_CODE1) and Technician Code (FITD_TA_CODE2); a single labour rate applies to all technicians.

## 11. Out of Scope (Phase 1)

- Customer invoicing of labour (Phase 2 — fixed price & time-and-material).

- Per-technician cost rates (a single rate card applies in Phase 1).

- Payroll / attendance integration beyond reading the Employee master.

- Mobile / field clock-in app (potential later enhancement).

## 12. Benefits

- Accurate job cost — labour finally included alongside material and expense.

- Service efficiency visibility — actual vs standard hours, per technician and segment.

- Clean finance posting — labour analysed by Job Code & Technician Code, with no extra mapping to maintain.

- WIP control — unbilled labour visible through job status.

- Foundation for Phase 2 billing — booked hours feed fixed-price and time-and-material invoicing.

- No disruption — reuses existing masters and the established Job Code linkage.

## 13. Next Steps

- Review of the screens & masters and confirmation of Phase 1 scope.

- Sign-off on field lists, calculation rules and the interim file formats.

- Finalise effort estimate & timeline for the Phase 1 build on ASP.NET 4.8 / Oracle.

— End of document —
WisdomIT · YES ERP · Technician Time Management Module · Solution Proposal v2.0