WisdomIT

Solution Proposal & Functional Design

# Technician Time Management Module

A new module for the YES ERP — Task-level Time Booking, Labour Costing & Service Efficiency

| Prepared by | WisdomIT |
| --- | --- |
| Prepared for | Yellow Equipment Services LLC |
| Platform | ASP.NET 4.8 Web Forms (front-end) · Oracle Database (back-end) |
| Integrates with | Existing YES ERP — Work Order / Job, Employee, Customer, Supplier, Purchase, Sales |
| Document type | Solution overview, screens & masters, phasing |
| Version / Date | v3.0 · June 2026 |

## 1. Executive Summary

The existing YES ERP captures the material and financial side of every job — Purchase, GRN, Material Issues, Expenses and Sales Invoice all post against a single Job Code. What it does not yet capture is technician time (labour). As a result, job cost is understated, service efficiency cannot be measured, and true job profitability cannot be calculated.

WisdomIT proposes a Technician Time Management Module that plugs into the existing ERP. It adds one new transaction — Time Booking Posting — plus the supporting masters needed to value that time. Time is booked at Task level: one Work Order has one-to-many tasks (e.g. Disassemble, Assemble, Testing), and each booking is keyed by Job No + Task. Because every booking carries the same Job Code, labour joins material, expense and revenue in the job picture, and is posted to Finance using the Job Code (FITD_TA_CODE1) and Technician Code (FITD_TA_CODE2).

The module delivers: accurate labour cost on each job; automatic Normal/Overtime classification; Industry & Location-based labour rates; task-level Standard Hours; and efficiency, productivity and performance reporting against the manufacturer "standard hours" and the 192-hour monthly benchmark. Delivery is staged into Phase 1 (this proposal) and Phase 2 (future billing).

## 2. Background — Current System

The ERP already records, against each Job Code:

| Existing area | What it captures | Effect on job |
| --- | --- | --- |
| Purchase Order / GRN | Materials & bought-out items received for the job | Material cost |
| Material Issue | Stock items consumed on the job | Material cost |
| Expenses | Other costs booked to the job | Other cost |
| Sales Invoice | Amount billed to the customer | Revenue |
| Technician Time | Not captured today — the gap | Labour cost (missing) |

The Work Order already holds Job No (Job Code), Model, Task and Job Location, and the existing setup already has task functionality on the Work Order — which this module builds upon by booking time at task level.

## 3. Requirement Understanding & Scope

Based on the requirement document and subsequent client confirmations, the work is staged into two phases. Phase 1 combines parts A and B and is delivered together.

### Phase 1 — Task-level Time Booking, Costing & Performance This proposal

1A · Time Booking & Posting

- Capture technician time bookings against the Work Order at Task level, and generate efficiency & productivity reports by Technician, Location, Work Type and Industry.

- New fields: Work (Job) Type including "Non-Chargeable" (treated as expense using the COGS / cost rate); Transaction Start Date-Time and End Date-Time; Elapse Time (calculated); Time Type (calculated — before/after duty timings and weekends = Overtime, else Normal).

- Industry Code mapped from the Customer (by Customer number); interim mapping provided via file.

- Labour Rate applied by Industry and Location; interim rates provided via monthly dump file.

1B · Performance Dashboard & Standard Hours

- Technician Performance Dashboard for Service Operations and Executive KPIs.

- Record Standard Hours at Task level, shared by equipment dimensions (Manufacturer · Model · Series · Component · Task).

Task level (client confirmation)

- One Work Order has one-to-many tasks; time is booked at the task level.

- Standard time reference is held at task level, shared by Component, Model, Series, Manufacturer.

- Job Number + Task form the concatenated key for a booking.

- Example: Recondition Transmission → tasks Disassemble, Assemble, Testing.

- The client will review the master tables and provide the required inputs; Labour KPI and formulation will be provided in the interim.

### Phase 2 — Billing on new platform Future

- Today service is charged as fixed price for labour repair. In future: both Fixed Price and Time & Material for booked hours on the job.

## 4. Gap Analysis (As-Is vs To-Be)

| Area | As-Is (today) | To-Be (with module) |
| --- | --- | --- |
| Technician time | Not recorded against jobs | Booked per technician, per task, with start/end date-time |
| Work breakdown | Task exists on WO but no time/standard against it | Time booked per Task; key = Job No + Task |
| Normal vs Overtime | No classification | Auto-classified from duty timings & weekend calendar |
| Labour cost | Absent from job cost | Net hours × Industry/Location rate, posted to the job |
| Standard hours | None | Task-level standard (Mfr · Model · Series · Component · Task) |
| Finance posting | No labour analysis | Posted by Job Code (FITD_TA_CODE1) + Technician Code (FITD_TA_CODE2) |
| Efficiency | Not measurable | Actual vs Standard at task level & 192-hr benchmark |
| WIP | Labour WIP invisible | Unbilled labour visible via Job Status (In Progress) |
| Job profitability | Understated (no labour) | Complete once labour is included (full P&L in Phase 2) |

## 5. Proposed Solution — Overview

A self-contained module that sits alongside the existing ERP and reuses its masters. The design principle is simple: the Job Code is the common key. Time bookings stamp the Job Code just like GRN, Issues and Expenses do, so they roll up together automatically.

GRN + Material Issue + Expense + Technician Time (NEW) = Job Cost
Job Cost  vs  Sales Invoice (Revenue) = Job Profitability

Time booking follows a three-level structure, with the Task as the bookable level:

| Level | Holds |
| --- | --- |
| Work Order (Header) — one | Job No, Customer, Equipment (Mfr · Model · Series · Component), Industry, Location, Work Type, Job Status |
| Task (bookable level) — many | Task (from Task master), Standard Hours (auto), key = Job No + Task |
| Time line — many per task | Technician, Skill, Start/End, Lunch, Net Hrs, Time Type, Rate, Labour Cost |

No change is required to how material or expenses are entered. The module only adds the missing labour input and the reporting that becomes possible once labour exists.

## 6. Solution Architecture

| Front-end | ASP.NET 4.8 Web Forms (.aspx), styled to match the current YES ERP theme; server-side validation; same authentication / role model. |
| --- | --- |
| Back-end | Oracle Database — new TM_* tables, views and PL/SQL packages for calculation & posting; foreign keys to existing Job, Employee and Customer tables. |
| Business logic | Elapse / Net-hours / Time-Type / Rate / Cost computed in PL/SQL (and re-validated in the app layer) so results are consistent across UI and reports. |
| Finance posting | Labour cost is posted against the Job using Job Code in FITD_TA_CODE1 and Technician Code in FITD_TA_CODE2; the time line additionally carries the Task. No separate cost-center mapping required. |
| Integration | Reads existing Work Order, Employee, Customer and Supplier masters; writes labour cost to the job. |
| Interim data | Import screens for the monthly Customer→Industry mapping, Labour Rate dump, and Task Standard Hours files until these are maintained natively. |
| Reporting | Server-rendered grids + export; KPI dashboard summarising bookings (the "pivot-table" diagnostic view). |

### Indicative Oracle tables

| Table | Purpose |
| --- | --- |
| TM_WORK_TYPE | Work / Labour types (chargeable, warranty, non-chargeable) |
| TM_INDUSTRY | Industry master (used for rate selection) |
| TM_CUST_INDUSTRY_MAP | Customer → Industry mapping (with effective dates) |
| TM_LABOUR_RATE | Rate by Location × Industry × Time Type (cost & charge) |
| TM_DUTY_TIMING / TM_CALENDAR | Duty hours, weekends, holidays, benchmarks |
| TM_TASK | Task master — bookable tasks (Disassemble, Assemble, Testing …) |
| TM_TASK_STD | Task standard hours by Manufacturer · Model · Series · Component · Task |
| TM_TIME_SHEET / TM_TIME_LINE | Time Booking header & detail lines (line carries Job No + Task) |

## 7. Screens & Masters

The module comprises seven masters, one transaction and two reporting screens, all delivered in Phase 1. HTML mock-ups of every screen accompany this document.

| # | Screen | Type | Phase |
| --- | --- | --- | --- |
| 1 | Work / Labour Type Master | Master | 1 |
| 2 | Industry Master | Master | 1 |
| 3 | Customer → Industry Mapping (+ import) | Master | 1 |
| 4 | Labour Rate Master (+ monthly import) | Master | 1 |
| 5 | Duty Timing & Working Calendar | Master | 1 |
| 6 | Task Master | Master | 1 |
| 7 | Task Standard Hours | Master | 1 |
| 8 | Time Booking Posting | Transaction | 1 |
| 9 | Technician Efficiency & Productivity Report | Report | 1 |
| 10 | Performance Dashboard & Executive KPI | Dashboard | 1 |

### 7.1 Work / Labour Type Master

| Field | Notes |
| --- | --- |
| Work Type Code / Name | Auto code; e.g. Repair-Revenue, Warranty, Non-Chargeable-Training |
| Category | Chargeable (Revenue) / Non-Chargeable (Expense) / Warranty |
| Cost Treatment | Expense → uses COGS (Cost Rate); Revenue → uses Charge Rate |
| Non-Chargeable Sub-Type | Training, Redo/Rework, Housekeeping, Idle/Loss, Travel |

### 7.2 Industry Master

| Field | Notes |
| --- | --- |
| Industry Code / Name / Status | OG, GC … — used only to select the labour rate |

Finance analysis is carried by the time-booking posting itself (Job Code + Technician Code), so no cost-center mapping is held here.

### 7.3 Customer → Industry Mapping

| Field | Notes |
| --- | --- |
| Customer / Customer No | Lookup to existing Customer master |
| Industry Code | Auto-applied to jobs of this customer |
| Default Location, Effective From | Field / Workshop / Service; effective dating |
| Import | Interim monthly mapping/dump-file upload with validation |

### 7.4 Labour Rate Master

| Field | Notes |
| --- | --- |
| Location × Industry × Time Type | Key that selects the rate (e.g. Field/OG/Normal). The same rate applies to all technicians. |
| Charge Rate / Cost Rate | Billable rate & COGS rate; per requirement: Field $15, Workshop $12 |
| OT Multiplier / Effective dates | Overtime uplift; rate history; monthly import |

### 7.5 Duty Timing & Working Calendar

| Field | Notes |
| --- | --- |
| Duty Start / End, Lunch Break | Drives Net hours & Normal/Overtime split |
| Weekend / Holiday Calendar | Time on weekends/holidays = Overtime |
| Available-hours benchmark | Total 3,211 − Allowed 788 = Available 2,232 hrs; ÷11 = 192 hr/month; daily target 8.3–8.5 |

### 7.6 Task Master

| Field | Notes |
| --- | --- |
| Task Code / Name | Bookable tasks — Disassemble, Cleaning & Reusability, Assemble, Testing, Inspection … |
| Task Group / Sequence | e.g. Recondition; display order on the WO |
| Default Skill Level | Lead Hand / Assistant (allocation & efficiency only — does not affect the rate) |
| Chargeable / Status | Whether the task is billable; active flag |

Tasks selected here become the bookable lines on the Work Order. One WO has one-to-many tasks.

### 7.7 Task Standard Hours

| Field | Notes |
| --- | --- |
| Manufacturer · Model · Series · Component | Equipment dimensions that the standard is shared by (the lookup key) |
| Task | From Task master |
| Standard Hours | Manufacturer "cheat-sheet" hours for the task; sum = scope standard (e.g. 50 h) |
| Acceptance Benchmark | Completion criteria per task |

Lookup precedence: Manufacturer · Model · Series · Component · Task, falling back to the nearest level so a standard is always returned. Auto-fetched on the Work Order when a task is booked.

### 7.8 Time Booking Posting Core transaction

| Section | Fields |
| --- | --- |
| Work Order Header | Time Sheet No (auto), Posting Date, Job No/Work Order (→ auto Customer, Equipment Mfr·Model·Series·Component, Industry, Location), Work Type, Job Status (WIP). No separate Task Number on the header — Task is captured per line. |
| Time lines (per Task) | Task (→ auto Standard Hours), Technician, Skill, Start & End Date-Time, Lunch, Net Hrs, Time Type, Rate, Labour Cost |
| Footer | Total Net Hours, Normal/Overtime split, Total Labour Cost, sum of Task Standard Hours |
| Posting | Labour cost posted to the Job — Job Code → FITD_TA_CODE1, Technician Code → FITD_TA_CODE2; line carries the Task (key = Job No + Task) |

### 7.9 / 7.10 Reports & Dashboard

- Efficiency & Productivity Report: booked vs 192-hr benchmark, chargeable / non-chargeable / overtime / loss hours, efficiency vs task standard, utilisation per technician.

- Performance Dashboard & KPI: utilisation, efficiency, chargeable ratio, overtime %, segment performance (Field/Workshop × OG/GC) and WIP (unbilled labour) — the executive "pivot-table" view.

## 8. Business / Calculation Logic

| Item | Formula / Rule |
| --- | --- |
| Elapse Time | End Date-Time − Start Date-Time |
| Net Labour Hours | Elapse − Lunch Break |
| Time Type | Overtime if before/after duty timings or weekend/holiday; otherwise Normal |
| Task Standard Hours | Looked up by Manufacturer · Model · Series · Component · Task (with fallback) |
| Rate | Labour Rate Master by Location × Industry × Time Type (OT × multiplier); same for all technicians |
| Labour Cost | Net Hours × Rate (Cost Rate for non-chargeable, Charge Rate for billable) |
| Labour Efficiency | Task Standard Hours ÷ Actual Hours (>100% = ahead of cheat-sheet) |
| Utilisation | Booked Hours ÷ 192-hr monthly benchmark |
| Loss / Idle Time | Recorded against management to surface allocation gaps (not technician penalty) |

## 9. Phasing & Deliverables

| Phase | Deliverables | Outcome |
| --- | --- | --- |
| Phase 1 (1A + 1B together) | Masters 1–7 (incl. Task & Task Standard Hours), Task-level Time Booking transaction, Efficiency & Productivity report, Performance Dashboard & Executive KPI, import utilities | Labour captured per task, valued & costed to jobs; productivity, efficiency & performance visible |
| Phase 2 | Fixed-Price & Time-&-Material billing (new platform) | Labour converts to invoiced revenue → full Job P&L |

## 10. Assumptions & Dependencies

- Customer→Industry mapping, monthly Labour Rate values, and Task Standard Hours are supplied by the client (file-based) until maintained in the masters.

- Tasks and their standard hours (by Manufacturer · Model · Series · Component · Task) are provided by the client; the standard-hours lookup precedence/fallback is confirmed during setup.

- Existing Employee master provides technician number, name and (where available) skill level.

- Duty timings, weekend rule, holiday calendar and the available-hours benchmarks are confirmed during Phase 1 setup.

- Finance posting uses Job Code (FITD_TA_CODE1) and Technician Code (FITD_TA_CODE2); a single labour rate applies to all technicians.

- Labour KPI definitions and formulation will be provided by the client in the interim.

## 11. Out of Scope (Phase 1)

- Customer invoicing of labour (Phase 2 — fixed price & time-and-material).

- Per-technician cost rates (a single rate card applies in Phase 1).

- Payroll / attendance integration beyond reading the Employee master.

- Mobile / field clock-in app (potential later enhancement).

## 12. Benefits

- Accurate job cost — labour finally included alongside material and expense.

- Task-level visibility — actual vs standard hours per task, the basis for true efficiency analysis.

- Clean finance posting — labour analysed by Job Code & Technician Code, with no extra mapping to maintain.

- WIP control — unbilled labour visible through job status.

- Foundation for Phase 2 billing — booked hours feed fixed-price and time-and-material invoicing.

- No disruption — reuses existing masters, the WO task functionality and the established Job Code linkage.

## 13. Next Steps

- Review of the screens & masters and confirmation of Phase 1 scope.

- Client to review the master tables and provide inputs (Tasks, Task Standard Hours, Customer→Industry, Rates) and Labour KPI definitions.

- Finalise effort estimate & timeline for the Phase 1 build on ASP.NET 4.8 / Oracle.

— End of document —
WisdomIT · YES ERP · Technician Time Management Module · Solution Proposal v3.0